## Slide 1: Progress Reports

## Slide 2: Which of the following activities are essential happenings of an organization?
Assigning tasks to different departments
Taking up projects both external and internal.
Procuring bids and contracts

## Slide 3: Which of the following are duties of higher management?
Controlling tasks and operations
Monitoring work in progress
Evaluating and assessing the work under progress and work completed
Keeping up-to-date as regards the progress of projects and tasks

## Slide 4: How do departments and project managers inform about the progress and status of the projects assigned to them??

## Slide 5: The answer is……..
The progress report or status report.
It can be both oral or written.
Usually it is written.

## Slide 6: Progress Report
It is a report that informs the reader about the status of the progress of a given project under completion.
Note: The number of progress reports for any project along with the time period after which a progress report will be produced is usually decided in the beginning of the project.

## Slide 7: Possible number of Progress Reports You May Need to Write
If a Project is 6 months long, then after every fortnight (14 days), you may directed to provide a written progress report
PR-1 (Jan1-Jan14)
PR-2 (Jan 15-Jan28)
PR-3 (Jan28-Feb9)-----

## Slide 8: Action Plans may include
Timelines
Tasks to accomplish with dates, deliverables
Assignment of tasks to members
Budget, time allotted

## Slide 9: Purpose of a Progress report
To update and inform higher management so that they can assess costs and potential successful completion by established deadline.
Inform readers who are absent form the site.
Obtain the required assistance or changes in the original plan.
Share concerns regarding completion and success of the project and facilitate informed decision making.

## Slide 10: Progress Report Format
You can write the progress report as
A memo
A letter/email
Formal Report

## Slide 11: Parts and organization of a progress report
Introduction
Work Completed
Work Remaining
Adjustments/Problems if any
Conclusion

## Slide 12: Introduction
Mention the purpose of the report.
E.g. The purpose of this report is to state the progress made from January 1 to January 14 pertaining to the E-Academy Website project.
Discuss the project under completion. State its aims.
Revise the previous progress achieved, milestones achieved.
Restate how previous problems were solved.
Discuss changes in the scope or aims of the project if any.

## Slide 13: Work Completed
Discuss all tasks achieved date wise or topic-wise (dates still need to be included).
Provide details of how the tasks were achieved.
Discuss to what extent the execution plan was followed.
Discuss the role of each team or team member and his/her tasks accomplished.

## Slide 14: Work Completed Topic-wise Example
Review of Literature:
15 research papers were downloaded from Taylor and Francis on January 8. LEJ was visited on January 10 and a total of 16 research papers and 7 books were downloaded.
Data Collection:
The research questionnaire was adapted to suit the context on January 11.
The questionnaire was administered to School A on January 12.

## Slide 15: Work Remaining
State the tasks scheduled for the next progress report with dates.

## Slide 16: Problems/Adjustments
Discuss the problems you encountered.
Discuss how the problem impacted the progress and how it was resolved.
Discuss the adjustments or changes that needed to be made due to the problem or any unexpected occurrence.

## Slide 17: Conclusion
Write the summary of previous sections.
Evaluate your progress (are you satisfied or not and to what extent)

## Slide 18: INTRODUCTION
Name the project
Indicate the reporting period, which is the time the report covers.
State the purpose of the report (to tell readers the status of the project)
To: Yearbook Staff Members
From: Yearbook Staff Trip Committee
Date: February 1, 20….
Subject: Progress Report 3: Planning for trip to Disney World

## Slide 19: Example
Since our yearbook staff trip to Disney world is less than two months away, we are working hard to make an enjoyable adventure possible. This report outlines the accomplishments, the work remaining, and one problem encountered during January.
This introduction has two parts: the first sentence is telling us the purpose, and the second sentence is informing us about the points being discussed in the report through an outline.

## Slide 20: WORK COMPLETED
Notify again the time period you cover
Use past tense verbs
Use subheadings to separate tasks or bulleted lists.
Provide sufficient details and explanations about each job completed because your reader is probably most concerned about what you have done so far on the project. Ensure that this section is clear and accurate by placing the most important ideas first.

## Slide 21: Example WORK COMPLETED
Work Completed (January 1- February 20)
We are marking a few things off the to-do list. With our current level of enthusiasm, we will get there.
Finances and Reservations
The staff sponsored two doughnuts sales to add $350to the travel fund.
Three buses from the White Goose Line costing $ 800 each have been reserved. In addition, reservations have been made for three nights at the Disney Dunes Hotel and a deposit of $500b paid to the hotel.
Equipment
Since University policy requires insurance for the school-owned cameras and computers we will need, we have purchased a replacement value policy from Lunden Insurance to cover the time of our trip.

## Slide 22: WORK SCHEDULED
Tell your audience what work needs to be done in the next reporting period.
Use Future tense verbs
Separate and emphasize each major task or job with subheadings.

## Slide 23: Example WORK SCHEDULED
Work Scheduled
The remaining responsibilities are earning the rest of the money and making additional reservations.
Finances
The fund balance now contains $9000 of the $11000 we need for the trip. Five other fund raising projects have been scheduled. However, if the future projects are as successful as the last two, we may raise the remaining $ 2000 after only three projects have been completed.
Reservations
We will order two-day passes for Disney World and one day tickets for Sea World next week. Also, Mr. Zia will make reservations for the yearbook Banquet at Waterside Restaurant in Orlando.

## Slide 24: PROBLEMS
Describe any obstacle to completing the job.
Inform the reader of anything that has affected the quality or quantity of work.
Report just the facts unless you need to assign responsibility for problems created.

## Slide 25: Example PROBLEMS
Problems
The University Board has agreed to consider our request to be excused from classes early on the day we leave. Otherwise, we cannot reach Orlando before three o’ clock in the morning. If we arrive in the middle of the night, we will probably spend the day planned for Disney World catching up on sleep.
We might think of changing the schedule if the board denies our request. Other plans are proceeding as expected, and we should have all work for the trip completed by March 16, two weeks before departure.