## Slide 1: Fundamentals of Software Project Management (FSPM)

## Slide 2: Week 6
Cost Management and Project Budget

## Slide 6: Form of pricing
Efforts (HR)
Per hour
Per day
Staff days
Working days(weekdays)
Fixed cost
Calculate effort and then convert into cost.

## Slide 9: Tools & Techniques
Expert Judgment
Analogues estimating
Parametric estimating
Bottom-up estimating
Three-point estimating

## Slide 15: Analogous Estimation
The estimates are basically based on historical data by comparing the current activity with a similar activity that took place in the past.
Analogous estimation is thus a kind of expert judgment, with a dash of historical data, since no calculations are taking place.
  No calculations.
  Key is to identify the similarities.
Problems:
  Not accurate.
  Every project is unique.
  No industry perspective.

## Slide 16: Parametric Estimation
Based on parameters.
It is all about using a relationship between these parameters or variables (a unit cost/duration and the number of units) to develop the estimate.
Past experience
Published data
Industry data

## Slide 17: Three Point Estimates
Three-point estimate is one of the best ways to come up with a collaborative estimate.
It is named such because the team members provide three values viz.
  Pessimistic,
  Optimistic and
  Most likely estimates
For their respective deliverables.
A simple average of these 3 values is the final estimate.
Also know as Triangular Distribution

## Slide 18: Three Point Estimates
Estimation can be done for the entire project,
WBS component or
It can go as granular as an activity in the WBS.